BOROUGH OF BARROW-IN-FURNESS

NOTICE OF DECISIONS

EXECUTIVE COMMITTEE – 13TH NOVEMBER, 2013

NOTES:

- The decisions of the Executive Committee in this notice are published in accordance with Section 15 (Call In) of the Overview and Scrutiny Procedure Rules.

- Except for decisions recommended to Council those decisions denoted as delegated will come into force and may be implemented on the expiry of 5 working days after the publication of this notice.

- Decisions identified as urgent are not subject to call-in.

Date of Publication: 15th November, 2013

EXECUTIVE COMMITTEE

Date of Meeting: 13th November, 2013

Title:	Housing Management Forum Recommendations

Delegated Decision:

That the recommendations of the Housing Management Forum be agreed as follows:-

Housing Maintenance Contract

To agree the suspension of liquidated and ascertained damages to all task orders invoiced between 1st September, 2013 and 3rd December, 2013 in line with the contract addendum, shown as an appendix to the report, to allow Vinci sufficient time to address the current backlog of repairs.

Housing Maintenance Contact 2005 – 2011: Closure of Accounts with Integral

To agree a one-off payment of £120,000 to cover outstanding work and settlement of the risk and reward element of the Contract.

Reconsideration of Request for Vehicle Crossing on Land in front of 6-24 Middleton Avenue, Barrow

That the request to construct a vehicle crossing over the land be refused.

EXECUTIVE COMMITTEE

Date of Meeting: 13th November, 2013

Title:	Council Finances Quarter 2 2013-2014

Delegated Decision:

To note the report of the Borough Treasurer.

EXECUTIVE COMMITTEE

Date of Meeting: 13th November, 2013

Title:	The Bathing Water Regulations 2013: De-designation of Bathing Waters

Delegated Decision:

To agree that the Council makes an application to Defra under the Bathing Water Regulations 2013 for:

(a)	The amalgamation of the designation of Biggar Bank and Sandy Gap;

and

(b)	The de-designation of Roanhead and Askam as bathing beaches.